Usable Security and Privacy Project 2019

Meeting Minutes

*18 Oct 2019*

|  |  |
| --- | --- |
| Present: | Caleidgh Bayer, André Gagné, Sunny Jagasia, Sithara Jayachandran, Ms Shehzeen, Zachary Wilkins |

## Agenda Items

### Phase 2: tasks and responsibilities

* 1. Build the prototype? Should we or shouldn’t we

### Next steps: work for today

## Actions

### Phase 2 tasks

* + 1. Study design (Sunny and Sithara)
    2. Ethics application (Shehzeen and Zach)
    3. Prototype (André and Caleidgh)
       1. Storage facilities
       2. Testing websites
    4. Pilot the study
       1. Wireframe study (Oct 25, tentative)
       2. Extension study (Nov 1, tentative)
  1. Zach will share the meeting minutes folder with everyone

## Discussion

### Prototype will be developed alongside the wireframe prototyping

### Ethics application: note that you shouldn’t use a real password

## New Business / Carry forward items

### Nil